Sprint 7 — ManagerMatch™

Engineering Plan

June 2026  ·  6 tickets  ·  LLM narrative  ·  Dimension breakdown visible

# Sprint Goal

Ship the end-to-end ManagerMatch experience — from Intelligence Hub entry point through archetype result — using a 15-pair forced-choice format, deterministic dimension scoring, and an OpenAI-generated narrative.

The feature lives in the Intelligence Hub under WorkPulse Pro (paywall is not active yet). A user who completes the assessment gets a named archetype, a 4-axis dimension breakdown, an LLM narrative, and interview prep content. Their result is persisted to their profile and reflected back in the Hub.

# Architecture Decisions

These are set before any ticket is opened. They define the patterns every ticket must follow.

- Persist to user.profile_data["manager_match_result"] — same pattern as focus_type_result. No new DB model or migration needed. Result storage:

- Matches /api/work-pulse/submit exactly: _get_openai_client(), response_format json_object, validate required keys, single db.session.commit() to profile_data after success. LLM call pattern:

- useMM hook mirrors useWP — sessionStorage for in-progress answers, cached result in module-level state to avoid re-fetching across renders. Frontend state:

- /manager-match (assessment) and /manager-match/results (results), both protected routes requiring authentication. Routing:

- — sessionStorage handles re-entry mid-assessment. No separate GET endpoint needed for in-progress answers

# Question Pairs Spec

All 15 question pairs are defined here. This is the canonical source — questions.py (backend) and mmQuestions.ts (frontend) must match exactly. Dim codes: AU = Autonomy, FB = Feedback Style, RE = Relationship, GF = Growth Focus.

Score mapping: for each pair, option A maps to a low dimension score (0.20–0.40) and option B maps to a high score (0.70–0.85). Dimension score = simple mean of all question scores for that dimension.

| # | Option A | Option B | Dim |
| --- | --- | --- | --- |
| 1 | Your manager provides a detailed brief for every task, including how to approach it. | Your manager gives you the goal and leaves the approach entirely up to you. | AU |
| 2 | Your manager checks in with you daily to monitor progress. | Your manager trusts you to flag them when you need input. | AU |
| 3 | When you're stuck, you prefer your manager to guide you step-by-step to the answer. | When you're stuck, you prefer to solve it yourself and report back with the outcome. | AU |
| 4 | You prefer knowing exactly what success looks like before you start a task. | You prefer to define success as you go, based on what you discover. | AU |
| 5 | You want feedback delivered as soon as your manager notices something, even mid-task. | You prefer feedback bundled into scheduled check-ins — not delivered in the moment. | FB |
| 6 | Direct, blunt feedback — even if it stings — is more useful to you than softened feedback. | You need feedback framed constructively before you can absorb and act on it. | FB |
| 7 | You want your manager to review your work before you consider it done. | You consider your work done when you're satisfied with it, regardless of manager review. | FB |
| 8 | Frequent positive reinforcement from your manager meaningfully affects your motivation. | Your own judgment of your work is what motivates you — you don't need external validation. | FB |
| 9 | You prefer a manager relationship that stays professional — minimal personal overlap. | You perform better when your manager knows you as a person, not just a direct report. | RE |
| 10 | You'd rather have a manager who advocates strongly for your interests in the org. | You'd rather have a manager who holds you to high standards without softening expectations. | RE |
| 11 | A manager who is available and accessible gives you confidence. | A manager who trusts you enough to be hard to reach gives you confidence. | RE |
| 12 | You want your manager to actively plan your development — setting learning goals with you. | You take full ownership of your own development and don't need your manager's direction. | GF |
| 13 | Regular career conversations with your manager make you more invested in your work. | Career conversations feel like overhead — you'd rather focus on doing excellent work. | GF |
| 14 | Being pushed outside your comfort zone by your manager energizes you. | You do your best work in areas where you already have confidence and established skills. | GF |
| 15 | You want a manager who challenges your ideas and pushes back when they disagree. | You want a manager who supports your ideas and helps you execute them. | GF |

Score values to use in questions.py (A score / B score per question):

- Q1–Q4 (Autonomy): A = 0.25, B = 0.80

- Q5–Q8 (Feedback Style, higher = needs more feedback): A = 0.80, B = 0.25

- Q9–Q11 (Relationship, higher = more personal/close): A = 0.25, B = 0.80  —  except Q10: A = 0.70, B = 0.30 (advocacy vs. standards is inverted)

- Q12–Q15 (Growth Focus, higher = wants more active development): A = 0.80, B = 0.25  —  except Q14: A = 0.75, B = 0.25 (being pushed energizes = high growth)

# Archetype Classification Rules

Evaluate conditions in the order shown. The first condition that matches wins. If no condition matches, fall back to The Operator (most common general-purpose archetype).

| Archetype | Trigger condition (check in order) | What it means |
| --- | --- | --- |
| The Operator | Autonomy < 0.45 AND Feedback > 0.60 | Needs clear direction and regular check-ins to feel effective. |
| The Autonomist | Autonomy > 0.65 AND Feedback < 0.45 | Needs full ownership. Oversight is actively demotivating. |
| The Collaborator | Relationship > 0.65 AND Autonomy between 0.35–0.65 | Performs best as a thought partner, not just a direct report. |
| The Challenger | Growth > 0.65 AND Autonomy > 0.55 | Motivated by being pushed hard and held to high standards. |
| The Nurtured | Growth > 0.65 AND Relationship > 0.60 | Needs active coaching and a manager personally invested in their development. |

Dimension abbreviations used in rules — AU: Autonomy, FB: Feedback Style, RE: Relationship, GF: Growth Focus. All scores are 0.0–1.0.

# LLM Narrative Prompt Spec

Create a helper function _build_mm_narrative_prompt(answers, archetype, dimension_scores) in app.py following the same structure as _build_wp_narrative_prompt.

System message (key instructions):

- Persona: Solverah's ManagerMatch engine. Generate a personalised management style analysis based on a user's forced-choice assessment responses.

- Tone: second person ('you'), warm but direct, specific — never generic.

- Output format: JSON object with exactly these four keys:

  - narrative: 2–3 paragraphs. Describe the user's management preferences and why they work the way they do. Reference specific patterns from their answers. Do not repeat the archetype name in the opening sentence.

  - what_to_look_for: list of 3–4 strings. Concrete signals the user can probe for in interviews (e.g. 'Ask how often your manager holds 1:1s and what format they take').

  - red_flags: list of 2–3 strings. Management behaviours that will consistently create friction for this person (e.g. 'Managers who rewrite your work without explanation').

  - archetype_description: 2 sentences. What this archetype means in practice for this user.

User message:

- Include: archetype name, all 4 dimension scores (as 0.0–1.0 values), and the full list of question/choice pairs formatted as readable text (not raw IDs).

# Tickets

Six tickets, sequenced to allow frontend and backend to run in parallel. SOL-33 (frontend data + hook) can start immediately alongside SOL-31. The page tickets (SOL-34, SOL-35) need SOL-33 complete first.

| SOL-31 | Backend — ManagerMatch scoring module | 🐍 Backend | 3 pts Needs: None |
| --- | --- | --- | --- |

Build the manager_match/ Python module. This is pure scoring logic with no API layer.

Files to create:

- manager_match/__init__.py — empty

- manager_match/questions.py — the 15 question pair definitions. Each entry: question_id ("mm-q1" through "mm-q15"), option_a_text, option_b_text, dimension ("autonomy" | "feedback_style" | "relationship" | "growth_focus"), score_a (float), score_b (float). Use the score values from the Questions Spec section above.

- manager_match/score.py — score_manager_match(answers: list[dict]) -> dict. Each answer dict: {"question_id": str, "choice": "a" | "b"}. Returns {"archetype": str, "dimension_scores": {"autonomy": float, "feedback_style": float, "relationship": float, "growth_focus": float}}. Apply archetype rules from the Archetype Classification section above.

Tests (tests/test_manager_match.py):

- One fixture per archetype — construct answer sets that should trigger each archetype, assert the returned archetype name matches.

- Assert dimension_scores are in 0.0–1.0 range for all fixtures.

- Assert ValueError (or appropriate error) on wrong number of answers.

- Assert ValueError on invalid choice value (not 'a' or 'b').

| SOL-32 | Backend — ManagerMatch API endpoints | 🐍 Backend | 5 pts Needs: SOL-31 |
| --- | --- | --- | --- |

Add two endpoints to app.py and the LLM prompt helper. Follow the work_pulse_submit pattern exactly.

POST /api/manager-match/submit

- @jwt_required(), rate limited 5 per minute (same as focus-type/submit).

- Accepts JSON body: {"answers": [{"question_id": str, "choice": "a"|"b"}, ...]} — must be exactly 15 items. Return 400 if not.

- Call score_manager_match() from SOL-31.

- Call _build_mm_narrative_prompt(answers, archetype, dimension_scores) then _get_openai_client() with response_format json_object. Use OPENAI_WP_MODEL env var (same model as WorkPulse).

- Validate that the LLM response contains all four keys: narrative, what_to_look_for, red_flags, archetype_description. Return 500 if not.

- Build result dict: merge dimension_scores output with LLM output keys + archetype field.

- Persist: profile = dict(user.profile_data or {}); profile["manager_match_result"] = result; user.profile_data = profile; db.session.commit().

- Return jsonify(result), 200.

- Return 401 if unauthenticated, 404 if user not found, 500 on LLM exception (log with app.logger.exception).

GET /api/manager-match/results

- @jwt_required(). Look up user, return user.profile_data.get("manager_match_result"). Return 404 with {"error": "No ManagerMatch result found"} if key missing.

_build_mm_narrative_prompt(answers, archetype, dimension_scores) helper

- Returns [{"role": "system", ...}, {"role": "user", ...}] following the LLM Prompt Spec above.

- In the user message, format questions as human-readable text using the question pair text from manager_match/questions.py — not raw IDs.

Tests (tests/test_manager_match_api.py):

- POST happy path: mock OpenAI, assert 200 + all result keys present + profile_data persisted.

- POST wrong answer count: assert 400.

- POST malformed LLM response (missing key): mock OpenAI returning incomplete JSON, assert 500.

- POST unauthenticated: assert 401.

- GET happy path: seed profile_data with a result, assert 200 + result returned.

- GET no result: assert 404.

| SOL-33 | Frontend — Question data + useMM hook | ⚛️ Frontend | 2 pts Needs: None (parallel with SOL-31) |
| --- | --- | --- | --- |

Frontend data layer only — no UI. Can be started immediately alongside the backend tickets.

src/data/mmQuestions.ts

- Export MM_QUESTIONS: MMQuestion[] — all 15 pairs matching questions.py exactly. Type: { id: string; optionA: string; optionB: string; dimension: 'autonomy' | 'feedback_style' | 'relationship' | 'growth_focus' }.

src/hooks/useMM.ts

- Module-level state (same pattern as useWP): answers: MMAnswer[], cachedResult: MMResult | null.

- Types: MMAnswer { questionId: string; choice: 'a' | 'b' }, MMResult { archetype: string; dimension_scores: Record<string, number>; narrative: string; what_to_look_for: string[]; red_flags: string[]; archetype_description: string }.

- Hook returns: { state, setAnswer(questionId, choice), setCachedResult(result), reset() }.

- Persist answers to sessionStorage under key 'mm_answers' — restore on init. Clear on reset().

Tests (src/hooks/useMM.test.ts):

- setAnswer adds an answer, subsequent setAnswer for same question overwrites.

- setCachedResult stores result, subsequent read returns it.

- reset() clears answers and cachedResult.

- Answers survive a hook reinitialisation (sessionStorage restore).

| SOL-34 | Frontend — ManagerMatchPage (assessment flow) | ⚛️ Frontend | 5 pts Needs: SOL-33 |
| --- | --- | --- | --- |

The assessment experience from intro through submission. Also adds the routes to App.tsx.

src/pages/ManagerMatchPage.tsx

- Phase: 'intro' | 'questions' | 'submitting' | 'error'. Start in 'intro' unless useMM has in-progress answers (resume mid-assessment if answers.length > 0 and < 15).

Intro phase:

  - Title: "ManagerMatch™". Subtitle: "Leadership and management alignment".

  - One-sentence description of what the assessment does.

  - Disclaimer (prominent): "Each choice is final — there is no going back."

  - "Start ManagerMatch™" CTA button → transitions to questions phase.

Questions phase:

  - Show one question pair at a time. Progress: "Question X of 15" at top.

  - Layout: question number + no question text shown (the options ARE the question). Two full-width option cards stacked vertically on mobile, side-by-side (50/50) on sm+. Each card shows the option text. Clicking a card: call setAnswer(), auto-advance to next question.

  - No back button. No skip.

  - On question 15 answer: call setAnswer() then immediately transition to 'submitting' phase and POST /api/manager-match/submit with all 15 answers.

  - On success: setCachedResult(result) then navigate('/manager-match/results').

  - On failure: transition to 'error' phase.

Submitting phase:

  - Full-screen spinner, text: "Analysing your management preferences…"

Error phase:

  - Error card with "Try again" button that re-POSTs the answers.

App.tsx — add routes:

- <Route path="/manager-match" element={<ProtectedRoute><ManagerMatchPage /></ProtectedRoute>} />

- <Route path="/manager-match/results" element={<ProtectedRoute><ManagerMatchResultsPage /></ProtectedRoute>} />

Tests (src/pages/__tests__/ManagerMatchPage.test.tsx):

- Renders intro screen with disclaimer text.

- Clicking Start transitions to question 1.

- Selecting an option advances to question 2.

- After all 15 answers, POST is called with correct payload shape.

- API failure renders error state with Try again button.

| SOL-35 | Frontend — ManagerMatchResultsPage | ⚛️ Frontend | 5 pts Needs: SOL-33, SOL-34 |
| --- | --- | --- | --- |

Results page. Fetches from cache or server, renders all result sections.

src/pages/ManagerMatchResultsPage.tsx

- On mount: if useMM has cachedResult, use it. Else if user has manager_match_result in profileData, use it. Else GET /api/manager-match/results. Show spinner during fetch.

Layout (top to bottom):

  - Back nav: "← Intelligence Hub" → navigate('/intelligence').

  - Label: "Your ManagerMatch™". Archetype name in font-display, large (2xl+).

  - Archetype description paragraph (from archetype_description field).

  - Narrative card: white rounded card, LLM narrative split on \n\n into paragraphs (same pattern as WorkPulseResultsPage).

  - Dimension breakdown section: heading "How you scored". Four rows, one per dimension (Autonomy, Feedback Style, Relationship, Growth Focus). Each row: dimension label left-aligned, a filled bar showing the 0–1 score, a band label right-aligned (Low / Mid / High based on < 0.40 / 0.40–0.65 / > 0.65).

  - "What to look for" section: heading + bulleted list from what_to_look_for array.

  - "Watch out for" section: heading + bulleted list from red_flags array.

  - "Back to Intelligence Hub" button at bottom.

Tests (src/pages/WorkPulseResultsPage pattern — same structure):

- Renders archetype name from cached result.

- Renders all four dimension bars.

- Renders what_to_look_for items.

- Renders red_flags items.

- Back nav navigates to /intelligence.

- Shows loading state when no cache and fetch in progress.

| SOL-36 | Frontend — Intelligence Hub wiring | ⚛️ Frontend | 3 pts Needs: SOL-35 |
| --- | --- | --- | --- |

Wire ManagerMatch into IntelligencePage. Last ticket — depends on results page being done.

Changes to src/pages/IntelligencePage.tsx:

- Read manager_match_result: const managerMatchResult = user?.profileData?.manager_match_result as MMResult | undefined.

- Remove 'ManagerMatch™' from the LOCKED_CARDS array — it now has its own explicit render block like FocusType does.

- Add ManagerMatch render block in the grid section, following the FocusType pattern exactly:

  - Completed state (managerMatchResult exists): green forest-pale card, label "✦ Unlocked · ManagerMatch™", archetype name in font-display, "View results →" button navigating to /manager-match/results, "Retake" link navigating to /manager-match with state { retake: true }.

  - Not-started state: white card, title "ManagerMatch™", subtitle "Leadership and management alignment", description text, "Start ManagerMatch™ →" button navigating to /manager-match.

- Update ECOSYSTEM_STEPS progress: index 3 (ManagerMatch step) marks complete when !!managerMatchResult. Currently the step is hardcoded incomplete — change it to mirror the focusTypeResult check pattern.

- Handle retake in ManagerMatchPage: if location.state?.retake is true, call reset() on mount before showing the intro screen.

Tests (src/pages/__tests__/IntelligencePage.test.tsx):

- When user has no manager_match_result: renders 'Start ManagerMatch™ →' button.

- When user has manager_match_result: renders archetype name and 'View results →' link.

- ManagerMatch ecosystem step shows as complete when result exists.

# Definition of Done

A ticket is not complete until all of the following are true:

- All acceptance criteria in the ticket are met.

- Backend: pytest passes for new test file + full test suite (pytest tests/).

- Frontend: npm test passes for new test file + full test suite.

- Frontend: npm run type-check passes with no new errors.

- Manual smoke test: complete the full flow (intro → 15 questions → results → hub) in a running dev environment. Verify result persists on page reload.

- No console errors in browser dev tools after completing the flow.